# CDM Notes

- Jason Bruges Studio

Admin

- Creative direction

- Technical Direction

- Project management

- See terms ***

# Technical

# Installation

- Brain installed and data run

- Site van for local shelter

- Structural Workshop – Structural Engineers

# Admin

- Site survey

- Dynamic robot Load calculations

- Ratification of plinth structure based on calculated force and load

- Certified drawings submitted to The White Wall Installation

# Installation

- Structural survey following plinth installation

- Structural sign off following Robot fastening

- The White Wall - Production, Design and Fabrication

Admin

- Site survey works, preparation and RAMS

- Weld schedule and approvals

- All associated pre-production labour/travel/expenses

Components

- Primary and Secondary Framework

- All fixings

- Steelwork drill/machine/cut/weld/dress

- Fabrication of robot base plates, spreader/stand and feet fabrication

- Fascia panel machining

- EN1090 certification and weld tests

- Full pre install test assembly

- packing for transit

Transport

- loading, handling and delivering of all components to site

- supply or MEWP/welfare/fencing and site management for each location

- controlled lift

- HIAB provision for steelwork/panelling and robots

# Installation

- Work lighting

- Site preparation (fencing and matting)

- installation of all primary and secondary framework

- installation of robots and fastening to base

- installation of all panelling

- travel expenses and accommodation

- all labor provided for installation

- all installation finishing and materials

# Take Down

- onsite dismantling of all elements

- assistance lifting on to transportation if/when needed

Exclusions

- transport or scrapping of structure after installation this to be done by 3rd party

Items needed

Access to water points to fill ballast tank

- HSL – Lighting and Audio hire

- Lighting and Sound installation

- Lighting and Sound test and sign off

- Robotraders

Admin

- Robot modifications (weather proof, wiring, plc, and end effectors)

- Provision of onsite power

- Setting out

- Robot troubleshooting

- Robot Control box

- Emergency circuit cut off system

- Provision of emergency power off switch

- Robot Sign off

- Power Logistics -

Admin

- Site survey

- Dedicated project manager

- RAMS

- Estimated load and fuel consumption

# Installation

- loading, handling and delivery of all power logistics components to site

- Positioning of generator and fuel tank

- Routing and termination of power distribution from generator to artwork plinth (As seen in power layout drawing **)

- Cable guard installation in approved locations (As seen in power layout drawing **)

- Terminate mains cable in artwork plinth

- Power Distribution breaker located in each plinth

- Main power safety sign off

- Hull 2017 Team

- Provisions of site office

- Provision of secure storage

- Access and Egress (Road Closures)

- Security

- PR

- See terms***