Humber Bridge Test

| Date & time | Activity | Notes |
| --- | --- | --- |
| August 10th 09:00 16:00 Evening / night | Install traffic management (TM) in work area Rig 5 strings of LED using a MEWP TM removed by this time Lighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractor Star Star & TM contractor East footpath closed overnight |
| August 11th 09:00 Evening / night | Star and TM contractor on standby in case any re rigging required Lighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractor Philips to join this test East footpath closed overnight |
| August 12th 09:00 16:00 | Install TM in work area Remove LED strings TM removed by this time and site clear | Star & TM contractor Star |